**Week of September 9th 2024**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

Highway Division

* Road work will continue on Mount Pleasant Avenue and Quinapoxet Street they will be closed at times throughout the week. Busses and emergency vehicles will be allowed through.

Water & Sewer Division

* Water & Sewer Division has no planned closures for the week of September 9th.

**Light Department**

Line Division

* The Line Division will be working on Fisher Road beginning Monday, September 9th, then on Mount Pleasant Avenue Wednesday through Friday.

Forestry Division

* Tree crews will be on Mount Pleasant Avenue on Monday and Tuesday and in the Maze the rest of the week with no additional road closures.

**Known Outside Agency and Private Work**

MassDOT (Main Street, Route 122A)

* Top course paving is scheduled to begin Sunday night, September 8th. Main Street paving will take approximately 3 nights. Side street approaches will be paved after Main Street paving is completed.

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Wachusett Street remains closed between Lincoln Avenue and Shrewsbury Street, resulting in a detour to Lincoln Avenue.
* Sidewalk and curb work will continue on the south side of Shrewsbury Street from Main Street to Holden Street and beyond to Doyle Road. Two-way alternating traffic around the work zones will be maintained whenever possible, but various eastbound and westbound detours may be used throughout the week.

Eversource Gas (Shrewsbury Street)

* R.J. Devereaux, the contractor for Eversource Gas, will be working nights (7:30 pm to 5:30 am) on Main Street at the railroad bridge and at the intersection of Main Street and Shrewsbury Street.