**Week of September 30th 2024**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

Highway Division

* Beginning Tuesday, October 1st, the Highway Division will be milling Newell Road for resurfacing; road closures and detours will result.

Water & Sewer Division

* Water & Sewer Division has no planned closures for the week of September 30th.

**Light Department**

Line Division

* Line crews will be working on Salisbury Street and Bailey Road Monday through Wednesday.
* On Thursday, October 3rd, The Line Division will be removing old utility poles from Mount Pleasant Avenue, resulting in a detour via Princeton Street and Quinapoxet Road.
* Line crews will be working at Doyle Road and Shrewsbury Street on Thursday and Friday.

Forestry Division

* Tree crews will be trimming in the Maze on Monday and Friday and on Newell Road Tuesday through Thursday.

**Known Outside Agency and Private Work**

MassDOT (Main Street, Route 122A)

* Pavement markings layout, recessing and application will continue.
* Daytime crews will be working on punch list items in established work zones.

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Wachusett Street remains closed between Lincoln Avenue and Shrewsbury Street, resulting in a detour to Lincoln Avenue.
* Sidewalk and curb work will continue on Shrewsbury Street from Main Street to Holden Street and beyond to Doyle Road. Two-way alternating traffic around the work zones will be maintained whenever possible, but various eastbound and westbound detours may be used throughout the week.
* Crews will be installing traffic signal foundations at the intersection of Shrewsbury Street, Holden Street, and Chapel Street.

Eversource Gas (Shrewsbury Street)

* R.J. Devereaux, the contractor for Eversource Gas, will be working nights (7:30 pm to 5:30 am) on Main Street at the railroad bridge and at the intersection of Main Street and Shrewsbury Street.