**Week of October 7th 2024**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

Highway Division

* Beginning Tuesday, October 8th, the Highway Division will be milling Quinapoxet Street for resurfacing; road closures and detours will result.
* After milling Quinapoxet Street, the Highway Division will be milling Mount Pleasant Avenue for resurfacing; road closures and detours will result.

Water & Sewer Division

* Water & Sewer Division has no planned closures for the week of October 7th.

**Light Department**

Line Division

* Line crews will be working at Holden Street and Shrewsbury Street on Thursday and Friday.

Forestry Division

* Tree crews will be trimming on Newell Road on Thursday and in the Maze on Friday.

**Known Outside Agency and Private Work**

MassDOT (Main Street, Route 122A)

* Pavement markings layout, recessing and application will continue.
* Daytime crews will be working on punch list items in established work zones.

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Wachusett Street remains closed between Lincoln Avenue and Shrewsbury Street, resulting in a detour to Lincoln Avenue.
* Sidewalk and curb work will continue on Shrewsbury Street from Main Street to Holden Street and beyond to Doyle Road. Two-way alternating traffic around the work zones will be maintained whenever possible, but various eastbound and westbound detours may be used throughout the week.

Eversource Gas (Shrewsbury Street)

* R.J. Devereaux, the contractor for Eversource Gas, will be working nights (7:30 pm to 5:30 am) on Main Street at the railroad bridge and at the intersection of Main Street and Shrewsbury Street.