**Week of October 14th 2024**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

Highway Division

* Beginning Tuesday, October 15th, the Highway Division will resume milling Quinapoxet Street and Mount Pleasant Avenue for resurfacing; road closures and detours will result.

Water & Sewer Division

* Water & Sewer Division has no planned closures for the week of October 14th.

**Light Department**

Line Division

* Line crews will be working at Doyle Road and Shrewsbury Street on Friday with detail officers maintaining two-way traffic without any road closures.

Forestry Division

* Tree crews will be trimming on Newell Road on Tuesday and Thursday and in the Maze on Friday.

**Known Outside Agency and Private Work**

MassDOT (Main Street, Route 122A)

* Special crosswalk treatments will be applied beginning Tuesday, October 15th.

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Wachusett Street remains closed between Lincoln Avenue and Shrewsbury Street, resulting in a detour to Lincoln Avenue.
* Sidewalk concrete work will continue on Shrewsbury Street from Main Street to Holden Street and beyond to Doyle Road. Two-way alternating traffic around the work zones will be maintained whenever possible, but various eastbound and westbound detours may be used throughout the week.

Eversource Gas (Shrewsbury Street)

* On Tuesday, October 15th and Thursday, October 17th, R.J. Devereaux, the contractor for Eversource Gas, will resume working day shifts on Shrewsbury Street. Eastbound traffic will be shifted around the work zone to the westbound side. Westbound (inbound) traffic will be detoured via Chapel and Malden Streets.