**Week of November 18th 2024**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

Highway Division

* Beginning Wednesday, November 20th, the Highway Division will be paving Quinapoxet Street (from Tannery Drive towards Princeton Street) Quinapoxet Street will be closed to through traffic between 6:00 AM and 5:00 PM.
* Summit Street will be paved either Wednesday afternoon or Thursday morning, depending upon Quinapoxet Street paving progress.
* On Thursday, November 21st, the Highway Division will be paving Mount Pleasant Avenue between Princeton Street and Main Street. Mount Pleasant Avenue will be closed to through traffic between 6:00 AM and 5:00 PM.

Water & Sewer Division

* Water & Sewer Division has no planned closures for the week of November 18th.

**Light Department**

Line Division

* Monday crews will be setting poles at various locations
* Tuesday crews will be working on Quinapoxet Street at Windsor Ridge w/detail. A crew will also be pulling old utility poles at various locations.
* Wednesday crews will be working in the Lincoln/Wild Willow area replacing house services.
* Thursday crews will be working in the Lincoln/Wild willow area replacing house services. Crews will also be working on Main St at the Jefferson Mill setting utility poles w/detail and other various locations
* Friday a crew will be setting utility poles at various locations

 NO ROAD CLOSURES ARE SCHEDULED

Forestry Division

* Monday the 18th and Tuesday the 19th crews will be trimming in the Maze.
* Wednesday November 20th and Thursday the 21st crews will be trimming on Putnam Rd. w/details
* Friday crews will be in the maze line trimming.

NO ROAD CLOSURES ARE SCHEDULED

***(Operations regular business hours have changed and will be 6am to 4pm Monday thru Thursday. Operations will not be available on Fridays unless it is an emergency. Our office will still be open on Fridays until 12pm)***

**Known Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Construction will continue on the stone masonry walls along Holden Street.
* Wachusett Street between Lincoln Avenue and Shrewsbury Street is expected to be paved and reopened by the end of the week.

Eversource Gas (Shrewsbury Street)

* R.J. Devereaux, the contractor for Eversource Gas, will be working in Shrewsbury Street between Holden Street and Doyle Road. Eastbound (outbound) traffic is expected to be detoured to Holden Street to Brentwood/Fairhill to Brattle Street.