**Week of May 5th, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

* Highway Division has no planned closures for the week of May 5th.
* Water & Sewer Division has no planned closures for the week of May 5th.
* On Monday, May 5th and Tuesday, May 6th, a private contractor will be making a connection to Town water in the area of 39 Union Street. A road closure and detour via Wachusett Street and Highland Street is expected.

**Light Department**

* Line Division has no planned closures for the week of May 5th.
* Forestry Division has no planned closures for the week of May 5th.

**Known Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Traffic signal conduit work will continue at the intersection of Main and Shrewsbury Street. No road closures expected.
* Crews will be working on roadway widening and realignment in the Doyle Road area; roundabout island curb work may begin later in the week. No road closures expected.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Holden Street, Brattle Street, and Doyle Road. No road closures or lane shifts are anticipated at this time.