**Week of May 26th, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

* Beginning Tuesday, May 27th, Highway Division will be making permanent pavement and concrete sidewalk repairs to the area of the water main break at 1142 Main Street. A lane shift around the work zone is expected.
* Water & Sewer Division has no planned closures for the week of May 26th.

**Light Department**

* Line Division has no planned closures for the week of May 26th.
* Forestry Division will be working in the Western States neighborhood. No road closures expected.

**Known Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Beginning Tuesday, May 27th, crews will be adjusting manholes and structures on Shrewsbury Street from Birchwood Drive to Brattle Street and on Doyle Road. Lane shifts around the work zones are to be expected. A detour utilizing Brattle Street between Doyle Road and Shrewsbury Street may also be implemented.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Holden Street, Brattle Street, and Doyle Road. No road closures or lane shifts are anticipated at this time.