**Week of June 2nd, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

* Beginning Monday, June 2nd, Highway Division will be making drainage trench repairs on Mount Pleasant Avenue, traffic will be detoured via Princeton St and Main Street.
* On Tuesday, June 3rd, Highway Division will be milling a section of Malden Street between Main Street and Wachusett Street. A lane shift to maintain two-way traffic is anticipated.
* On Tuesday, June 3rd, Highway Division will also be milling Meadow Wood Drive between Redgate Lane and Driftwood Drive. The section of road will be closed.
* On Monday, June 2nd, Union Street will be closed between Highland Avenue and Deanna Drive while a private contractor makes water main connections. Traffic will be detoured via Wachusett Street and Highland Avenue.

**Light Department**

* Line Division has no planned closures for the week of June 2nd.
* Forestry Division has no planned closures for the week of June 2nd.

**Known Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Beginning Wednesday, June 4th, crews will be milling asphalt on Doyle Road between Brattle Street and Shrewsbury Street. A detour utilizing Brattle Street and Shrewsbury Street is expected.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Holden Street, Brattle Street, and Doyle Road. No road closures or lane shifts are anticipated at this time.