**Week of June 23rd, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

* Highway Division has no planned closures for the week of June 23rd.
* Water & Sewer Division has no planned closures for the week of June 23rd.

**Light Department**

* Line Division has no planned closures for the week of June 23rd.
* Forestry Division has no planned closures for the week of June 23rd.

**Known Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Construction crews will continue to adjust curbing on the north side of Shrewsbury Street between Chapel Street and Mount View Drive. An outbound (eastbound) detour utilizing Holden Street, Brentwood Drive, Fairhill Road, and Brattle Street is expected.
* Roundabout construction at Doyle Road and Shrewsbury Street will also be underway. An inbound (northbound) detour utilizing Brattle Street to Shrewsbury Street is expected.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Holden Street, Brattle Street, and Doyle Road. No road closures or lane shifts are anticipated at this time.