**Week of July 7th, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Department of Public Works**

* Highway Division has no planned closures for the week of July 7th.
* Water & Sewer Division has no planned closures for the week of July 7th.

**Light Department**

* Line Division has no planned closures for the week of July 7th.
* Forestry Division has no planned closures for the week of July 7th.

**Known Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Construction crews will finish adjusting structures on Shrewsbury Street between Holden Street and Main Street. An inbound (westbound) detour utilizing Chapel Street and Malden Street is expected.
* Beginning on Wednesday, July 9th, paving crews will be milling asphalt on Shrewsbury St from Mount View Drive to Lincoln Ave. Inbound and outbound detours are to be expected.
* Crews will be grading around the perimeter of the roundabout at Doyle Road and Shrewsbury Street without any anticipated lane closures.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Holden Street, Brattle Street, and Doyle Road. Construction zones on the edges of Holden Street and Brattle Street will utilize traffic control details.
* Crews will begin working in the neighborhood between Shrewsbury Street, Doyle Road, and the town line.