**Week of July 21st, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* On Monday, July 21st, crews will be paving the intermediate course on the north (inbound) side of Shrewsbury Street from Mount View Drive to Lincoln Street as well as the Chapel Street approach. Various detours and lane shifts are expected; motorists are advised to avoid the area.
* On Tuesday, July 22st, crews will be paving the intermediate course on the south (outbound) side of Shrewsbury Street from Mount View Drive to Lincoln Street as well as the Holden Street approach. Various detours and lane shifts are expected; motorists are advised to avoid the area.
* Beginning Wednesday, July 23rd, crews will be paving around the perimeter of the roundabout from Shrewsbury Street to Doyle Road as well as the Brattle Street approaches.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area north of Doyle Road to the Western States neighborhood.

**Department of Public Works**

* Highway Division has no planned closures for the week of July 21st.
* Water & Sewer Division has no planned closures for the week of July 21st.

**Light Department**

* Line Division has no planned closures for the week of July 21st.
* Forestry Division has no planned closures for the week of July 21st.