**Week of August 11th, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw\_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Main Street and Shrewsbury Street will be paved at night Monday night August 11th and Tuesday night, August 12th. Shrewsbury Street will be closed to through traffic from 7:00 pm Monday night through 5:00 am Tuesday morning. Main Street will be closed to through traffic from 7:00 pm Tuesday night through 5:00 am Wednesday morning. Motorists are advised to avoid the area during these hours as lane closures and detours are expected.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Brattle Street, the Worcester City line, Shrewsbury Street and the West Boylston Town line, including streets off Doyle Road.
* Crews have been placing fiber in the installed conduits in the area between Holden Street and Brattle Street.

**Department of Public Works**

* The Highway Division has no planned closures for the week of August 11th.
* Water & Sewer Division has no planned closures for the week of August 11th.

**Light Department**

* Line Division has no planned closures for the week of August 11th.
* Forestry Division has no planned closures for the week of August 11th.