**Week of September 15th, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* Monday the shared use path along Shrewsbury Street will be fine graded in preparation for paving. On Tuesday paving will begin on the shared use path from Brattle Street to Main Street. That work will continue through the week, including installation of curbing on Chapel Street.
* For a portion of the work Doyle Street may be closed between Brattle Street and Shrewsbury Street. Expect intermittent one-way traffic along Shrewsbury Street between Holden Street and Doyle Road.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Shrewsbury Street, Bullard Street, Wachusett Street, Malden Street, Chapel Street and Main Street.
* Crews will continue subsurface conduit installation in the area between Brattle Street, the Worcester City line, Shrewsbury Street and the West Boylston Town line, including streets off Doyle Road.

**Department of Public Works**

* The Highway Division will be working along Quinapoxet Street, with one-way traffic expected for portions of that work.
* Water & Sewer Division has no planned closures for the week of September 15th.

**Light Department**

* Line Division has no planned closures for the week of September 15th.
* Forestry Division has no planned closures for the week of September 15th, however the forestry contractor will be trimming on Rt. 31, Wachusett St in Jefferson between Manning Street and Mason Road.