**Week of September 21st, 2025**

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to [dpw\_info@holdenma.gov](mailto:dpw_info@holdenma.gov) or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

**Outside Agency and Private Work**

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

* This week driveway aprons will be paved along Shrewsbury Street and concrete sidewalks will be completed, as well as any remaining granite curbing.
* For a portion of the work expect periods of one-way traffic along Shrewsbury Street between Holden Street and Doyle Road, and separate periods of one-way traffic from Holden Street to Wachusett Street.

Ripple Fiber Broadband Project

* Crews will continue subsurface conduit installation in the area between Shrewsbury Street, Bullard Street, Wachusett Street, Malden Street, Chapel Street and Main Street.
* Crews will continue subsurface conduit installation in the area between Brattle Street, the Worcester City line, Shrewsbury Street and the West Boylston Town line, including streets off Doyle Road.

**Department of Public Works**

* The Highway Division has no planned closures for the week of September 21st.
* Water & Sewer Division has no planned closures for the week of September 21st.

**Light Department**

* Line Division has no planned closures for the week of September 21st.
* Forestry Division has no planned closures for the week of September 21st.