Week of October 27th, 2025

The following are the planned major work activities by Town of Holden Departments. The work schedule is subject to change based upon weather and other factors. Activities may be added or subtracted dependent on those factors. Neighborhoods directly impacted by the planned work will be separately notified by the Town’s Rave Alert and Smart 911 system, and updates may be found on the Town’s Facebook page. Questions regarding Department of Public Works activities may be directed to dpw_info@holdenma.gov or (508) 210-5550. Questions regarding Light Department activities may be directed to (508) 210-5400.

Outside Agency and Private Work

MassDOT (Shrewsbury Street-Doyle Road-Chapel Street-Holden Street Project)

- This week the contractor will be paving starting Saturday morning on Doyle Road and Shrewsbury Street working towards Mountview Middle School. Paving work will continue in that area on Tuesday (Weather dependent) and will progress throughout the week towards Main Street.

- For a portion of the work, expect periods of one-way traffic along Shrewsbury Street in the areas of paving, with detours utilized in those areas intermittently.

Ripple Fiber Broadband Project

- Crews will continue subsurface conduit installation in the area between Shrewsbury Street, Bullard Street, Wachusett Street, Malden Street, Chapel Street and Main Street.

- Crews will begin subsurface conduit installation in the area of Highland Street and Union Street, as well as neighborhoods to the west of Highland Street to Flagler Drive, and to the East of Highland Street around Jamieson Road and Dorothy Ave.

Department of Public Works

- The Highway Division has a planned closure on Brentwood Drive to complete pavement repair starting on Wednesday (weather dependent). Access will be maintained on either side of the work.

- Water & Sewer Division has no planned closures for the week of October 27th.

Light Department

- Line Division has no planned closures for the week of October 27th.

- Forestry Division has no planned closures for the week of October 27th.